Technical Installation Plan for

GSK Cloud Migration - Pharma Tech US – P000257948 - Contractsphere

Approval

Completion of the following signature blocks signifies that authors and approvers have been trained on the related process, have read, understood, and agree with the content of this document.

| AUTHORSHIP |  |  |
| --- | --- | --- |
| Name And function | Signature | Date |
| Naresh Ravi Author Author | As per electronic document management system | As per electronic document management system |
| APPROVAL |  |  |
| Name And function | Signature | Date |
| Farook Basha Abdul Rawoof Independent Technical Reviewer |  |  |
| Joel Kepley IT Application Owner |  |  |
| Shoua Liu Suresh Babu Kanamurlapudi Engineering Manager |  |  |
| Alan Walsh J2C Cut Over Manager |  |  |

TABLE OF CONTENTS

1.	Introduction	3

1.1	Definitions	3

2.	Context	3

2.1	Impact to Operations	4

2.2	System Components	4

3.	Final Environment	6

4.	High-level Approach	7

5.	Pre-Requisites	7

6.	Detailed Instructions	12

6.1	Pre-Infrastructure Setup Activities	12

6.2	Post-Infrastructure Setup Activities	21

6.3	Back Out Plan	23

6.4	Post-Installation Activities	24

7.	Installation Verification	24

8.	References	28

9.	Revision History	29

## INTRODUCTION

This plan serves as the primary guide for the installation of P000257948- Contractsphere and includes:

- The context for the system being installed.

- A high-level overview of the process.

- Detailed instructions to perform the installation.

- The approach to verify that the outcome of the installation.

## Definitions

The following terms are used in this Technical Installation Plan:

Table 1 - Definitions

| Term | Definition |
| --- | --- |
| ALM | Application Lifecycle Management |
| N/A | Not Applicable |
| SCA | Smart Controls Assessment |
| TIP | Technical Installation Plan |
| TIR | Technical Installation Record |
| VQD | Veeva Quality Docs |
| NA | Not Applicable |
| AKS | Azure Kubernetes |
| CFK | Confluent |
| GG | Golden Gate |

## 2. CONTEXT

Table 2 - Context

| System Name | P000257948- Contractsphere |
| --- | --- |
| System Description | Contractsphere is an enterprise software application supports the administration of contracts, rebates, and chargebacks. |
| Relevant Technical Specifications | C4E Technical Design :40_01_Technical_Design_Documents CARS Technical Design: Flex SaaS Cloud - Design Specifications - All Documents (gsk.com) |
| Technical Installation Record Template | Document Title: GSK Cloud, Migration TIR_P000257948_Contractsphere Document Identifier: VQD-XXXXX |
| Approach to TIR Approval | Approval via VQD |
| TIR Approvers | Approval via VQD |

## Impact to Operations

Table 3 – Impact to Operations

| Required down time | System downtime is from Feb 16th, 2024, 4:00 PM EST to Feb 26th, 2024, 8:00 AM EST |
| --- | --- |
| Business Impact | System downtime is from Feb 16th, 2024, 4:00 PM EST to Feb 26th, 2024, 8:00 AM EST |
| Risks / Mitigations | Specific risks and associated mitigations will be noted in the deployment runbook. GSK-MN SaaS Migration - Cutover - Run Book.xlsx |

## System Components

The following table summarises the collection of system components that may be installed using this TIP:

Table 4 – System Components

| Component | Description |
| --- | --- |
| System | This component represents the fully application itself that will be installed following this document. |
| Azure Resource Group | This component acts as a fundamental building block for organizing and managing sox resources within Azure environment. |
| Interface Linux VM Provision | This component provides the necessary infrastructure to execute and managed job workflows |
| Oracle Linux VM Provision | This component provides the necessary infrastructure to accommodate the storage, retrieval, and manipulation of data within oracle database environment |
| Golden Gate Linux VM Provision | It allows to replicate, filter, and transform data from one database to another database |
| Golden Gate Setup | It allows to replicate, filter, and transform data from one database to another database |
| CyberArk Onboard Setup | To retrieve password from CyberArk and it will be used in all the Interfaces that uses CyberArk to connect to the Database. |
| AKS Setup | This component serves as an essential prerequisite for the deployment of Cars-SaaS Application |
| GitHub Packages | This component represents a platform for managing the docker images in a registry which has relevant libraries required for deployment |
| AKS Agent Setup | This component gives you more control to install dependent software needed for your builds and deployments |
| Nginx controller and DNS mapping setup | This component servers as a specialized load balancer for Kubernetes |
| Confluent Setup | Confluent Platform is a full-scale data streaming platform that enables to easily access, store, and manage data as continuous, real-time streams. Different components used in Confluent are Kafka, KSQLDB, Schema Registry, Connectors, Zookeeper and Control Center |
| Terraform ARM Deployment | This Component serves as IaaC to Deploy the Azure Resources in the Application Resource Group. |
| Private Endpoint Setup for Key Vault and Storage Account | This Component serves the Private Connection establishment for Storage Account and Key Vault. |
| Dropbox Configuration Details | This Setup involves the Configuration details of the Dropbox across the different systems like IQVIA, Medpro, Pharma link, Ermdm |
| Interface Setup | This Setup involves the Configuration detail of all the components used across all the CARS SaaS Interfaces |
| Site Scope Request | Provides notification on memory, CUP and connectivity checks for Golden Gate and Database |
| SSL Certificate Generation | This component represents a way to generate an SSL or CyberArk certificates required to be used in the application |
| Kubernetes Secret | This component is used to create secret using the files from Key Vault and which gets used by all the applications in CARS |
| SSO Setup | This component provides an authentication method that enables users to securely authenticate with multiple applications and websites by using just one set of credentials. |
| Kong API Configuration | It is an open-source API gateway and platform that acts as middleware between compute clients and the API-centric applications, which is developed using developer portal. |
| Azure DevOps | This component provides a way to perform Build and Deployment activities through Automation via Azure DevOps tool |
| Elasticsearch | It is a Log Analytics tools, where it captures all the logs of Interfaces applications once deployed. |
| AWX | AWX is used for triggering Interface Jobs and creating schedules for it |
| Grafana Dashboard | This Component helps in monitoring the AWX Job Status |
| Imperva Alerting and Monitoring | Alerting and Monitoring for Database Schemas, User Logins and Whitelisting |
| Splunk Alerting and Monitoring | Splunk Monitoring and Alerting for Application Azure Resource Groups |

Note: The set of components installed during a particular execution will be identified in the Technical Installation Record (TIR).

## 3.              FINAL ENVIRONMENT

This Technical Installation Plan serves as the primary guide for the installation Contractsphere in GSK Cloud environment as part of GSK Cloud Migration Program (Azure/GCP).

The Cloud Migration Program is intended to migrate GSK applications hosted in Core GSK Data Centers to Cloud (Azure or GCP) in 2022-2023 and decommission apps that are no longer needed. The program addresses all applications hosted in GSK Core Data Centers (Global Data Center, Stevenage, GSK House, and Allentown) and any local Data Centers where appropriate.

The final environment after the system has been installed will state that the system is up and running, and also keeping the same functionalities as the system has in On-premises instance. It will also confirm migration to cloud has not introduced issues with application functionality and/or integrations with other systems.

## 4.              HIGH-LEVEL APPROACH

Table 5 – High-level Installation Steps

| # | Action | Comments |
| --- | --- | --- |
|  | The {Read Me} for the current installation (Environment Setup and Deployment) for the current installation should be name “ReadMe_TIP_P000257948_Contractsphere.1.0.0.20230907,” where Contractsphere.1.0.0.20230907corresponds to the associated release in the Market Access Contracting Release listing | Refer to the below sheet {Read Me}.# Cars SaaS for details ReadMe_TIP_P000257948_Contractsphere.1.0.0.20230907.xlsx |
|  | Determine Scope of the Installation: Identify the components that be included for the current installation from the {Read Me}. | Refer to the below sheet {Read Me}.# Cars SaaS and {Read Me}.# Installation Variables and System Components sheets. ReadMe_TIP_P000257948_Contractsphere.1.0.0.20230907.xlsx |
|  | Execute Installation of In-Scope Components: Refer to the Detailed Instructions section in this TIP for execution instructions corresponding to the applicable components that are in-scope. | Refer to section Detailed Instructions and Installation Variables in {Read Me} sheet ReadMe_TIP_P000257948_Contractsphere.1.0.0.20230907.xlsx |
|  | Commit ID Verification: Verify from the comparison of commit ID on deployment logs and deployment approval email in the {Read Me} | Refer to sheet {Read Me}.# ”Commit ID Comparison.” ReadMe_TIP_P000257948_Contractsphere.1.0.0.20230907.xlsx |

## 5.              PRE-REQUISITES

Table 6 – Installation Pre-Requisites

| # | Pre-Requisite | Rationale |
| --- | --- | --- |
|  | Change Request CR | Required to Proceed with Production Deployment. |
|  | {Service Now CMDB CI ID} | Required to Raise Request to Create Azure Resource Group. Required to Raise Request to Create AKS Cluster. |
|  | {Business Owner} | Required to Raise Request to Create AKS Cluster. |
|  | {Technical Owner/Technical Contact} | Required to Raise Request to Create AKS Cluster. |
|  | Privileged Admin Group Refer the below Link to Create PAMS Group PAMS (Group will be created by GSK Employee) | Required to Specify the details for AKS Cluster Setup |
|  | N Account for AKS | N Account required to access the AKS Cluster. |
|  | SOP Access Request | Required to Access the SOP mentioned this Document |
|  | My Learning Course Refer Below Link to access the course BUS-TEC-0010 BUS-TEC-399 BUS-TECH-Cyberark-A | Required to Validate the Course Completion for ServiceNow administrator access and CyberArk Access |
|  | Functional Account Refer Section [4] in below SOP to create Functional Account SOP for Raising Access Requests.docx | Required for accessing the Docker Images from GitHub Packages |
|  | Mail Enablement for Functional Account Once the functional Account is created in above step. Refer Section [5] in below SOP to Raise Request for Mail Enablement SOP for Raising Access Requests.docx | Required for Devops |
|  | AZURE CLI Refer Section [12] in below SOP to install Azure CLI. SOP for Raising Access Requests.docx | Required for performing AKS Deployment. |
|  | Resource Group Setup Raise a Request to Create Resource Group SOP for Raising Request to Create Azure Resource Group.docx | Refer below SOP to raise request to create Resource Group. |
|  | Mail Approval from {Resource Group Technical Owner} and {Azure Architect} | Required for getting Resource Group Contributor Role for Installer |
|  | Resource Group Contributor Role to create Azure Storage Account and Azure Key Vault Refer Section 2 in below SOP SOP for Raising Access Requests.docx | Contributor Role required to create Azure Storage Account and Azure Key Vault. |
|  | Private Link Group Operator Access to create Private Endpoint for Azure Storage Account and Azure Key Vault Refer Section 3 in below SOP SOP for Raising Access Requests.docx | Private Link Operator required to create private endpoint. |
|  | Kubectl.exe Download the .exe file version v1.27.3 from the below link https://kubernetes.io/docs/tasks/tools/install-kubectl-windows/ to the desired path in your local. Click on Search down menu à Search for Edit Environment Variables for your account à Under User Variables, Click on Path and click on Edit à Click on New à Add the Path of the Kubectl exe file where it is downloaded à Click on OK à Click on OK Open Windows PowerShell à run the below kubectl command to test if it works. kubectl version | Required to access AKS clusters and deploy Azure CICD Agents. |
|  | Helm Client 3.12.1 Download the .exe file version 3.12.1 from https://github.com/helm/helm/releases, click on Windows amd64. A Zip file will be downloaded, go to the downloaded location à Right Click on the Zip file à Select Extract All à Click on Extract à You will see the helm exe file present, save the path of the exe file. Click on Search down menu à Search for Edit Environment Variables for your account à Under User Variables, Click on Path and click on Edit à Click on New à Add the Path of the Helm exe file where it is downloaded à Click on OK and again Click on OK Open Windows PowerShell à run the below helm command to test if it works. helm version | Helm library is required to create Ingress Controller and Azure Self Hosted Agents. |
|  | Putty Software Refer Below SOP to Install Putty Software SOP for Accessing Linux VM using Putty Software.docx | Required to login VM |
|  | Linux VM | Required to generate certificates |
|  | CyberArk Certificate | Required to get password for DB schemas using certificate |
|  | ServiceNow administrator access for accessing certificate portal to generate certificates. Refer the below SOP Section [9] for the steps required to raise access request. SOP for Raising Access Requests.docx – Refer Section [9] | Required Administrator access to create an SSL certificate for Ingress Controller. |
|  | Access to AKS cluster to perform CICD deployment activities. SOP for Raising Access Requests.docx - Refer Section [4] | Required to access the AKS Cluster. |
|  | Access to GitHub Repository to update the code changes related to deployment files. SOP for Raising Access Requests.docx - Refer Section [8] | Required to add. modify the deployment files in Github. |
|  | Access to Azure DevOps with Contributor role SOP for Raising Access Requests.docx - Refer Section [7] | Contributor role required to configure the deployment pipelines. |
|  | Kibana and Unix Root access Refer below SOP for how to raise access request. SOP for Raising ELK Access Request.docx | Required to access ELK |
|  | Elastic Search – ELK Instance Request Refer below SOP for raising new ELK Instance ELK_Instance_Request.docx | ELK Instance request should be raised successfully |
|  | AWX Postgres DB access Refer Section 14 in below SOP SOP for Raising Access Requests.docx | Required to create tables and records |
|  | Raise AWX user access. SOP for Raising Access Requests.docx - Refer Section [10] | Required to login to AWX |
|  | Raise AWX Admin access. SOP for Raising Access Requests.docx - Refer Section [11] | Required to create AWX templates and schedules |
|  | Data Migration Report GSK Cloud Migration, DataMigrationPlan_P000257948_Contractsphere.docx | Data Migration Report is Required |

## 6.              DETAILED INSTRUCTIONS

## Pre-Infrastructure Setup Activities

Table 7 – Pre-Infrastructure Setup Instructions

| Step # | Instructions | Expected Result | Acceptance Criteria (Pass/Pass with Deviation/Fail) |
| --- | --- | --- | --- |
|  | Interface Linux VM Provision Refer section [2] below SOP for Interface Linux VM Procurement Refer section [3] below SOP for accounts, SSH Keys and Folder creation SOP for Interface Linux VM Provision.docx | Interface Linux VM is Provisioned and Migrated to Application Resource Group Successfully Account Mapping SSH Keys and Folder Creation is Configured Successfully | Pass/Pass with Deviations |
|  | Oracle Linux VM Provision Refer section [2] below SOP for Oracle Linux VM Procurement Refer section [3] below SOP for Database Account Creation and configuration. SOP for Oracle Linux VM Provision.docx | Oracle Linux VM is Provisioned and Migrated to Application Resource Group Successfully Database Account Creation and Configuration is completed Successfully | Pass/Pass with Deviations |
|  | Golden Gate Linux VM Provision Refer below SOP for Oracle Linux VM Procurement SOP for Golden Gate Linux VM Provision.docx | Golden Gate Linux VM is Provisioned and Migrated to Application Resource Group Successfully | Pass/Pass with Deviations |
|  | Golden Gate Setup Refer below SOP for Golden Gate Setup and SSL certificates creation SOP for GoldenGate Setup.docx | Golden Gate Installation and Configuration is Completed Successfully | Pass/Pass with Deviations |
|  | CyberArk Onboard Setup Provide the details in each sheet in below Excel and Communicate with CyberArk team CARS DB And Linux Accounts Refer Onboarding data sheet for account details in the below Excel CARS_ Production_Onboarding Questionnaire.xlsx | CyberArk Onboard Setup is completed successfully | Pass/Pass with Deviations |
|  | AKS Setup Refer Section [4] for namespace creation and Section [6] for Service Account, Roles, and Role Binding creation. SOP for Raising Request to Create Azure Kubernetes Cluster.docx Capture the Screenshot for evidence in Section [4] Step 4 and Section [6] Step 2 and Step 8 | AKS Setup is created successfully, and Service Account, Roles and Role Binding should be created successfully | Pass/Pass with Deviations |
|  | GitHub Packages Create Personal access Token in GitHub and docker registry secret in AKS cluster. Refer SOP for CARS-SAAS API deployment in AKS cluster.docx , Section[6] and Section[7] Capture the Screenshot for evidence in Section [7] Step 2 | Secret should be created successfully. | Pass/Pass with Deviations |
|  | Agent Setup in AKS Create deployment agent in AKS cluster. Refer below SOP for agent creation Section[5] – Section[7] Capture the screenshot for Section[7] Step 9 and 10 CARS-Nile Fit DB Agent Setup Refer Section [8] from the below SOP for CARS-Nile Fit DB Agent Setup Capture the screenshot for Section[5] Step 10 and Step 11 KSQL DB Agent Setup Refer Section [9] from the below SOP for KSQL DB Agent Setup Capture the screenshot for Section[4] Step 10 and 11 SOP for Azure Deployment Agent Configuration for Event-Streaming.docx | Agent is deployed successfully, and agent is online in Azure DevOps portal CARS-Nile FitDB Agent is deployed successfully, and agent is online in Azure DevOps portal. KSQL DB Agent is deployed successfully, and agent is online in Azure DevOps portal. | Pass/Pass with Deviations |
|  | Nginx controller and DNS mapping setup Refer the below SOP from Section [3] and [4] SOP for Azure Deployment Agent Configuration for Event-Streaming.docx Capture the Screenshot for evidence in Section [3] Step 6 and Section [4] Step 4 | Once DNS is mapped, when we try to hit the URL, we get 404 nginx not found. | Pass/Pass with Deviations |
|  | Confluent Setup Topics Refer Section [3] and [4] from below SOP for Topics creation in Confluent. Capture Screenshot of Section [4] Step 5 Connectors Refer Section [5] from below SOP for deploying connectors in Confluent. Capture Screenshot of Section [4] KSQLDB Scripts Refer Section [6] and [7] from below SOP for KSQL DB scripts migration in Confluent. Capture Screenshot of Section [7] Step 7 SOP for Configuring Confluent Setup.docx | Topics should be created successfully in confluent Connectors to be deployed successfully KSQL DB scripts should be migrated successfully in confluent | Pass/Pass with Deviations |
|  | Terraform ARM Deployment Refer below SOP Section [5] for deploying the ARM using Terraform code through CICD automation to create Storage Account and Key Vault CARS-SaaS-Azure-DevOps-Release-Deployment.docx Capture Screenshot of Section [5] [5.2] Step 5 and 6 | ARM Terraform deployment should be completed successfully | Pass/Pass with Deviations |
|  | Azure Private Endpoint Setup for Storage Account and Key Vault SOP for Creating Private Endpoint for Storage Account and Key Vault.docx Capture Screenshot of Section [5] [5.2] Step 5 and 6 | Azure Private Endpoint Setup for Storage Account and Key Vault should be created Successfully | Pass/Pass with Deviations |
|  | Dropbox Configuration details Refer below SOP for getting details for the Dropbox. SOP for Dropbox Configuration Details.docx | Dropbox related Interfaces Should be configured Successfully | Pass/Pass with Deviations |
|  | Interface Setup SOP for CARS-SaaS Interface Components Configuration .docx | Components used in CARS SaaS Interfaces should be configured successfully | Pass/Pass with Deviations |
|  | Site Scope Request Refer below document Section [7] for raising request. SOP for Raising Access Requests.docx Refer Section [10] Capture the Screenshot for evidence in section [7] Step 3 | Site Scope request should be raised successfully | Pass/Pass with Deviations |
|  | SSL Certificate Generation Generate SSL certificate and create TLS secret in AKS cluster, to create follow the SOP document mention below from Section [3] to [5] SOP for CARS-SAAS API deployment in AKS cluster.docx Capture Screenshot of Section [4] Step 6 and Section [5] | SSL certificate should be generated in AppViewX portal | Pass/Pass with Deviations |
|  | Kubernetes Secret Create secret by downloading certificates from Key vault. Refer below SOP Section [3]-[4] for creating secret through automation. SOP for Certificate Secret Creation in Kubernetes.docx Capture the screenshot for Section [4] [4.2] Step 5 | Secret should be created successfully | Pass/Pass with Deviations |
|  | SSO Setup Configuring Redirect URL for the application in AIR Portal Refer the below SOP SOP for Configuring Application Redirect URL in AIR Portal.docx Capture Screenshot of Section [3] Step 2 | SSO setup must be completed successfully | Pass/Pass with Deviations |
|  | Kong API Configuration Refer below SOP for registering and accessing API from AIR Portal SOP for Connecting API to a project in Developer portal.docx Capture Screenshot of Section [2] Step 5 | API should be provisioned and used successfully | Pass/Pass with Deviations |
|  | Elastic Search – File Beat, Metric Beat, Import/Export Refer section [2] from the below SOP for File Beat Installation Refer section [3] from the below SOP for Metric Beat Installation Refer section [4] from the below SOP for Import and Export Capture Screenshot of Section [4.1] Step3. Section [4.2] Step6 and Step7 SOP for Elastic Search -Filebeat,Metricbeat,Import&Export.docx | File Beat should be installed successfully Metric Beat should be installed successfully Dashboards should be imported and exported successfully | Pass/Pass with Deviations |
|  | Interface Insights Dashboards Refer below SOP for creating Interface Dashboard Capture Screenshots of Capture Screenshots of Section [2] – Step 4 Section [3] [3.1] Step 4 and [3.3] – Step2 Section [4] – Step 3 Section [5] – Step 2 Section [6] – Step 2 Section [7] -Step 3 Section [8] – Step 1,2,3 SOP for CARS_Interface_Insights_Dashboard.docx | Interface Insights Dashboard is configured successfully | Pass/Pass with Deviations |
|  | Requests Insights Dashboard Refer below SOP for creating Interface Dashboard SOP for CARS_Request_Insights_Dashboard.docx Capture Screenshots of Capture Screenshots of Section [2] – Step 4 Section [3] [3.1] Step 4 and [3.3] – Step2 Section [4] – Step 3 Section [5] – Step 2 Section [6] – Step 2 Section [7] -Step 3 Section [8] – Step 1,2,3 | Request Insights Dashboard is configured successfully | Pass/Pass with Deviations |
|  | AWX Setup Refer section [3] from the below SOP for Creating AWX Project Capture Screenshot of Section[3] Step5 Refer section [4] from the below SOP for Creating AWX Inventory Capture Screenshot of Section[4] Step7 Refer section [5.1] from the below SOP for Creating AWX Credential Capture Screenshot of Section [5.1] Step3 Refer section [5.2] from the below SOP for Creating Kubernetes Credential Capture Screenshot of Section [5.2] Step3 Ansible Scheduling -SOP v2.0.docx | AWX project should be created successfully AWX inventory should be created successfully AWX credential should be created successfully Kubernetes credential should be created successfully | Pass/Pass with Deviations |
|  | Create AWX template - SCHEDULE_OPTIMIZER_NEW Refer section 6.1 in below SOP for creating templates. Ansible Scheduling -SOP v2.0.docx Capture Screenshot of Section [6] [6.1] Step5 | AWX template SCHEDULE_OPTIMIZER_NEW should be created successfully | Pass/Pass with Deviations |
|  | Create AWX template - COMMON_TEMPLATE_NEW Refer section 6.2 in below SOP for creating templates. Ansible Scheduling -SOP v2.0.docx Capture Screenshot of Section [6] [6.2] Step5 | AWX template COMMON_TEMPLATE _NEW should be created successfully | Pass/Pass with Deviations |
|  | Grafana Setup Refer below SOP for Grafana Setup SOP for Grafana Setup.docx Capture Screenshot of Section [2] Step7 | Grafana Dashboard is configured successfully | Pass/Pass with Deviations |
|  | Imperva Alerting & Monitoring SOP for Imperva Alerting and Monitoring.docx | Imperva Monitoring is configured successfully | Pass/Pass with Deviations |
|  | Splunk Alerting & Monitoring SOP for Splunk Alerting and Monitoring.docx | Splunk Monitoring is configured successfully | Pass/Pass with Deviations |
|  | ProofPoint configuration SOP for ProofPoint Configuration.docx | Proof Point Configured Successfully | Pass/Pass with Deviations |

## Post-Infrastructure Setup Activities

Table 8 – Post-Infrastructure Setup Instructions

| Step # | Instructions | Expected Result | Acceptance Criteria (Pass/Pass with Deviations/Fail) |
| --- | --- | --- | --- |
|  | Model N deployment activity The steps related to Model N Flex deployment activity can be found in runbook: GSK-MN SaaS Migration - Cutover - Run Book.xlsx | Flex application is setup and application are accessible by the user. | Pass/Pass with Deviations |
|  | CARS-NILE DB Deployment Refer below SOP Section [2] and [3] [3.1] – [3.4] for deployment pipeline for APIs. CARS-SaaS-Azure-DevOps-Release-Deployment.docx Capture Screenshot of Section [4] [4.1] Step 5 | Build and deployment pipeline should be created successfully in Azure DevOps | Pass/Pass with Deviations |
|  | Azure DevOps API Deployment Refer below SOP Section [2] and [3] [3.1] – [3.4] for deployment pipeline for APIs. CARS-SaaS-Azure-DevOps-Release-Deployment.docx Capture Screenshot of Section [3] [3.1] Step 5 Section [3] [3.2] Step 5 Section [3] [3.3] Step 5 Section [3] [3.4] Step 5 | Build and deployment pipeline should be created successfully in Azure DevOps | Pass/Pass with Deviations |
|  | Azure DevOps Listener Deployment Refer below SOP Section [2] and [3] [3.5] – [3.6] for deployment pipeline for Listener. CARS-SaaS-Azure-DevOps-Release-Deployment.docx Capture Screenshot of Section [3] [3.5] Step 5 Section [3] [3.6] Step 5 | Build and deployment pipeline should be created successfully in Azure DevOps for .net listener. | Pass/Pass with Deviations |
|  | Execute DDL scripts through pipeline. Refer section 9 in below SOP for DDL scripts execution. Ansible Scheduling -SOP v2.0.docx Capture Screenshot of Section [9] Step2 | DDL scripts should be executed successfully | Pass/Pass with Deviations |
|  | Execute AWX-Job-Schedule-Pipeline Refer section 10.1 in below SOP for executing AWX-Job-Schedule-Pipeline Ansible Scheduling -SOP v2.0.docx Capture Screenshot of Section [10] [10.1] | Schedule data should be inserted successfully | Pass/Pass with Deviations |

## Back Out Plan

Table 9 – Back Out Instructions

| Step # | Instructions | Expected Result | Acceptance Criteria |
| --- | --- | --- | --- |
| 1 | Backout plan can be found in Runbook and the link for the same can be found here. GSK-MN SaaS Migration - Cutover - Run Book.xlsx | On-prem application is running with all expected functionalities. | On-prem application is running with all expected functionalities. |

## Post-Installation Activities

Table 10 – Post-Installation Activity

| Step # | Activity | Expected Result | Acceptance Criteria |
| --- | --- | --- | --- |
| 1. | Communication to users that the application is up and running enabled to user | Cloud Application up and running as expected | Cloud Application up and running as expected |
| 2. | Verify the Component Connectivity using AWX Job | Component connectivity is verified successfully in the report generated | Component connectivity is verified successfully in the report generated |
| 3. | Verify the logs getting streamed in the ELK dashboard | Logs should be streamed successfully in the ELK dashboard | Logs should be streamed successfully in the ELK dashboard |

## 7.              INSTALLATION VERIFICATION

Table 11 – Installation Verification Steps

| Step # | Instructions | Expected Result | Acceptance Criteria |
| --- | --- | --- | --- |
|  | Interface Linux VM Provision | Interface Linux VM is Provisioned and Migrated to Application Resource Group Successfully Account Mapping, SSH Keys and Folder Creation is Configured Successfully | As expected, |
|  | Oracle Linux VM Provision | Oracle Linux VM is Provisioned and Migrated to Application Resource Group Successfully Database Account Creation and Configuration is completed Successfully | As expected, |
|  | Golden Gate Linux VM Provision | Golden Gate Linux VM is Provisioned and Migrated to Application Resource Group Successfully | As expected, |
|  | Golden Gate Setup | Golden Gate Installation and Configuration is Completed Successfully | As expected, |
|  | CyberArk Onboard Setup | CyberArk Onboard Setup is completed successfully | As expected, |
|  | AKS Setup | AKS Setup is created successfully, and Service Account, Roles and Role Binding should be created successfully | As expected, |
|  | GitHub Packages | Secret should be created successfully | As expected, |
|  | Agent Setup in AKS | Agent is deployed successfully, and agent is online in Azure DevOps portal CARS-Nile FitDB Agent is deployed successfully, and agent is online in Azure DevOps portal. KSQL DB Agent is deployed successfully, and agent is online in Azure DevOps portal | As expected, |
|  | Nginx controller and DNS mapping setup | Once DNS is mapped, when we try to hit the URL, we get 404 nginx not found | As expected, |
|  | Confluent Setup | Topics should be created successfully in confluent. Connectors to be deployed successfully. KSQL DB scripts should be migrated successfully in confluent | As expected, |
|  | Terraform ARM Deployment | ARM Terraform deployment should be successful | As expected, |
|  | Azure Private Endpoint Setup for Storage Account and Key Vault | Azure Private Endpoint Setup for Storage Account and Key Vault should be created Successfully | As expected, |
|  | Dropbox Configuration details | Dropbox related Interfaces Should be configured Successfully | As expected, |
|  | Interface Setup | Components used in CARS SaaS Interfaces should be configured successfully | As expected, |
|  | Site Scope Request | Site Scope request should be raised successfully | As expected, |
|  | SSL Certificate Generation | SSL certificate should be generated in AppViewX portal | As expected, |
|  | Kubernetes Secret | Secret should be created successfully | As expected, |
|  | SSO Setup | SSO setup must be completed successfully | As expected, |
|  | Kong API Configuration | API should be provisioned and used successfully | As expected, |
|  | Elastic Search – File Beat, Metric Beat, Import/Export | File Beat should be installed successfully Metric Beat should be installed successfully. Dashboards should be imported and exported successfully | As expected, |
|  | Interface Insights Dashboard | Interface Insights Dashboard is configured successfully | As expected, |
|  | Requests Insights Dashboard | Requests Insights Dashboard is configured successfully | As expected, |
|  | AWX Setup | AWX project should be created successfully AWX inventory should be created successfully AWX credential should be created successfully Kubernetes credential should be created successfully | As expected, |
|  | Create AWX template - SCHEDULE_OPTIMIZER_NEW | AWX template SCHEDULE_OPTIMIZER_NEW should be created successfully | As expected, |
|  | Create AWX template - COMMON_TEMPLATE_NEW | AWX template COMMON_TEMPLATE _NEW should be created successfully | As expected, |
|  | CARS-NILE DB Deployment | Build and deployment pipeline should be created successfully in Azure DevOps | As expected, |
|  | Grafana Dashboard | Grafana Dashboard is configured successfully | As expected,. |
|  | Azure DevOps API Deployment | Build and deployment pipeline should be created successfully in Azure DevOps | As expected. |
|  | Azure DevOps Listener Deployment | Build and deployment pipeline should be created successfully in Azure DevOps for .net listener | As expected. |
|  | Execute DDL scripts through pipeline. | DDL scripts should be executed successfully | As expected. |
|  | Execute AWX-Job-Schedule-Pipeline | Schedule data should be inserted successfully | As expected, |
|  | Data Migration Report | Data Migration Report is approved in VQD | As expected, |
|  | ProofPoint configuration | Configured successfully | As expected, |

# References

Table 12 - References

| No. | Identifier | Title |
| --- | --- | --- |
|  | VQD-SOP-006355 | Perform Technical Installation, SOP-IT-0294 |
|  | VQD-SOP-006306 | Manage Project Quality, SOP-IT-0302 |
|  | VQD-REC-255397 | GSK Cloud Migration Program Overview |
|  | VQD-PLN-029949 | GSK Cloud Migration Strategy |
|  | VQD-PLN-XXXX | GSK Cloud Technical Installation Record????? Market Access Contracting (Market Access Contracting) |
|  | N/A | {ContractSphere Release listing} |
|  |  | SOP for Raising Access Requests |
|  |  | SOP for Raising Request to Create Azure Resource Group |
|  |  | SOP for Interface Linux VM Provision |
|  |  | SOP for Oracle Linux VM Provision |
|  |  | SOP for Golden Gate Linux VM Provision |
|  |  | SOP for GoldenGate Setup |
|  |  | SOP for Raising Request to Create Azure Kubernetes Cluster |
|  |  | SOP for CARS-SAAS API deployment in AKS cluster |
|  |  | SOP for Azure Deployment Agent Configuration for Event-Streaming |
|  |  | SOP for Configuring Confluent Setup |
|  |  | CARS-SaaS-Azure-DevOps-Release-Deployment |
|  |  | SOP for Creating Private Endpoint for Storage Account and Key Vault |
|  |  | SOP for Dropbox Configuration Details |
|  |  | SOP for CARS-SaaS Interface Components Configuration |
|  |  | SOP for Certificate Secret Creation in Kubernetes |
|  |  | SOP for Configuring Application Redirect URL in AIR Portal |
|  |  | SOP for Connecting API to a project in Developer portal |
|  |  | SOP for Elastic Search -File beat, Metric beat, Import & Export |
|  |  | SOP for CARS_Interface_Insights_Dashboard |
|  |  | SOP for CARS_Request_Insights_Dashboard |
|  |  | Ansible Scheduling -SOP v2.0 |
|  |  | SOP for Grafana Setup |
|  |  | SOP for Imperva Alerting and Monitoring |
|  |  | SOP for Splunk Alerting and Monitoring |

# Revision History

Table 13 – Revision History

| Version | Date | Reason For Revision | Template Version Used |
| --- | --- | --- | --- |
| 1.0 | 21-Dec-2023 | This is the first issue of this document. | 20.0 |