# Technical Installation Plan for
Market Access Agentic AI - Medicaid

Approval

Approval of this document denotes that all signatories understand the related process, authors have conducted a review with interested parties; and approvers agree with the content of this document within their areas of accountability.

| AUTHORSHIP |  |  |
| --- | --- | --- |
| Name and Function | Signature | Date |
| Naresh Ravi Author | If approval will be captured via a tool using electronic signatures, please use the text below: As per electronic document management system | <DD-MMM-YYYY> As per electronic document management system |
| APPROVAL |  |  |
| Name and Function | Signature | Date |
| Joel Kepley Tech Owner Required unless the Tech Owner is the Author | If approval will be captured via a tool using electronic signatures, please use the text below: As per electronic document management system | <DD-MMM-YYYY> As per electronic document management system |

TABLE OF CONTENTS

1.0 INTRODUCTION	3

2.0 D&T PRODUCT Details	3

2.1	Product Identification	3

2.2	In-Scope	3

2.3	Out-of-Scope	3

3.0 INSTALLATION PLAN	4

3.1	Installation Prerequisites / Dependencies	4

3.2	Impact of Installation Activities on Operations	5

3.3	Installation Technical Documents	5

3.4	Risk Controls	5

3.5	Instructions	5

3.6	Post-Installation Verification	7

3.7	Back-out Plan	7

3.8	Defect Management	7

4.0 Glossary	8

4.1	Acronyms, Key Terms and Definitions	8

5.0 Appendices	8

6.0 References	8

7.0 DOCUMENT Revision History	8

# INTRODUCTION

This plan serves as the primary guide for the installation of Market Access Agentic AI - Medicaid and includes:

- The context for the system being installed.

- A high-level overview of the process.

- Detailed instructions to perform the installation.

- The approach to verify that the outcome of the installation.

This Technical Installation Plan (TIP) template is intended to be utilized as a deliverable for GxP Digital and Tech (D&T) products with Direct or Indirect levels of impact. This template should not be used for the Support level of impact.

For GxP Support level of impact, that product’s installation records may instead be captured in the template GxP Plan and Operations Manual – GPOM, TEM13.

In accordance with Technical Installation, WI14. This TIP template is suitable for installations where it, subsequently, is supplemented by the corresponding Technical Installation Report (TIR) for the installation outcome.

This TIP template is not amenable to capturing raw data, other than screenshots, which can be attached as an appendix to the TIR.

# D&T PRODUCT Details

## Product Identification

Provide the identifying information for the product in the Table below, adding rows as necessary.

For the listed attributes: provide the attribute’s name (left column) and its unique identifier, as well as relevant ancillary information (right column).

| Product Attribute or Deliverable | Details / ID / Title |
| --- | --- |
| D&T Product Name | Managed Markets Agentic AI |
| Configuration Item (CI) ID | S239548587 |

### Applicable Change Controls

Reference to an approved Change Control, if applicable to this Technical Installation Plan. Explain how the Change Control influences the items in-scope.

Please refer to the CHG0656193

## In-Scope

Tabulate the product components in-scope of this Technical Installation Plan. Identify the hierarchical category of each component (e.g. parent or main product, module, component).

| Category | System / Component |
| --- | --- |
| Parent Product | Azure App Service |
| Azure | Blob Storage, Key Vault, Azure SQL Server,Document Intelligence |
| Developer Portal | Open AI |
| Monitoring | Elastic Search |
| Scheduling | AWX |

## Out-of-Scope

Tabulate the product components out-of-scope of this Technical Installation Plan. Provide the references for documents / records as supporting justification, as needed.

| Exclusion | Justification |
| --- | --- |
| Azure Databricks Workspace | Created as part of Gen AI Kit . But it is not in use |
| Azure Databricks Cluster | Created as part of Gen AI Kit . But it is not in use |
| Azure Function App | Created as part of Gen AI Kit . But it is not in use |

# INSTALLATION PLAN

This section describes the consideration of various aspects prior to planning the installation.

## Installation Prerequisites / Dependencies

Define any prerequisites that must be satisfied for correct installation of the product.

Consider (the list below is not an exhaustive list):

⦁	Confirming backups have been taken before beginning the process.

⦁	Availability of specific hardware or software.

⦁	Specific status of hardware or software.

⦁	Specific configuration of hardware and software, e.g. specific file system structure prepared by admin.

⦁	Access privileges to any part of target or source product, e.g. admin privileges, which includes granting any access to the installation environment to the Vendor, if Vendor is involved in installation activities.

⦁	Availability of specific tools, and their configuration.

⦁	Availability and status of specific documents.

⦁	Availability of specific amount of disk space.

Indicate the dependencies and related requirements that are necessary prior to the installation of the product in-scope.  Reference documents and records, as needed.

| Pre-Requisite / Dependency | Description |
| --- | --- |
| Change Request CR | Required to Proceed with Production Deployment. |
| Azure Managed Identity | Required to create Service Connection in Azure Devops for App Service Deployment. |
| Code Orange Service Principal | Required to download package files from Blob Storage and access to Document Intelligence for extraction. |
| Functional Account | Required to download package files from shared drive. |
| Build and Deploy CI/CD agents | Required for App Service and Interface Deployment |
| Azure AD Groups - Provisioning SOP for Raising Access Requests.docx - Refer Section [4] | Required for User Access to App Service and Infra Access for Ops team to Support Production |
| Azure Devops Access SOP for Raising Access Requests.docx - Refer Section [2] | Required for Agent API, App Service and Interface Deployment |
| GitHub Repo Access SOP for Raising Access Requests.docx - Refer Section [3] | Required to create release tag for Deployment |
| AWX Postgres DB access SOP for Raising Access Requests.docx - Refer Section [5] | Required to create schedule details in database. |
| AWX User Access SOP for Raising Access Requests.docx - Refer Section [6] | Required to login to AWX and execute Job for manual run. |
| AWX Admin Access SOP for Raising Access Requests.docx- Refer Section [7] | Required to create AWX templates and run created schedules |

## Impact of Installation Activities on Operations

Indicate what impact (e.g., on other products) will the installation of the product in-scope is expected to have.

| Impacted System | Details |
| --- | --- |
| No Impact | The implementation of this agentic automation solution for pre-approval verification of Medicaid invoices files and other files(SSR, GRPA, ROSI/PQAS), which is managed by the Contract Development Manager (CDM), is designed to optimize, streamline, and accelerate the existing manual workflow. This solution leverages intelligent automation to ensure accuracy, compliance, and efficiency with no impact to the existing Medicaid invoice handling workflow, thereby preserving business continuity while delivering operational improvements. |

## Installation Technical Documents

List the technical specifications or protocols relevant to installation that were reviewed prior to the installation, and describe their impact on, or role in, the installation process.

| Installation Specification ID | Title and Details |
| --- | --- |
| N/A | - SOP for Raising Access Requests |
| N/A | - SOP for Azure Resource provisioning |
| N/A | - SOP for Configuring ELK Dashboard |
| N/A | - SOP for Azure Devops Pipeline Setup and Configuration |
| N/A | - SOP to Configure New AWX Schedule |

## Risk Controls

Describe anticipated risks associated with the installation and their control strategy, based on product complexity and other considerations.

| Risk | Description / Mitigation |
| --- | --- |
| NA | - NA |

## Instructions

| Step ID | Instruction (indicate any associated record) | Details / Evidence Required |
| --- | --- | --- |
|  | App Service Plan – App Service &Function App Setup SOP for Azure Resource Provisioning.docx -Refer Section [2] | App Service Plan, App Service, Function App should be provisioned successfully. Capture Screenshot of section [2] – step [4] for the resource provisioning verification. |
|  | Azure Blob Storage & Azure Key Vault SOP for Azure Resource Provisioning.docx -Refer Section [3] | Azure Blob, Key Vault, Service Principal Access should be provided successfully Capture Screenshot of section [3]&[3.1] - step [5],[2] for the resource provisioning verification. |
|  | Azure Document Intelligence SOP for Azure Resource Provisioning.docx -Refer Section [4] | Azure Document Intelligence and Cognitive user role access for Service Principal should be provisioned successfully. Capture Screenshot of section [4], - step [5],[6] for the resource provisioning verification. |
|  | Azure SQL Server Provisioning SOP for Azure Resource Provisioning.docx -Refer Section [5] | Azure SQL Server, Database, User, Schema and access should be provisioned successfully. Capture Screenshot of section [5] - step [4] for the resource provisioning verification. |
|  | Open AI Setup SOP for Azure Resource Provisioning.docx -Refer Section [6] | In Developer Portal, Open AI Should be configured successfully with the UAT endpoint. Capture Screenshot of section [6] - step [5] for the resource provisioning verification. |
|  | Azure Managed Identity Setup SOP for Azure Resource Provisioning.docx -Refer Section [7] | Azure Managed Identity, federated credential and Azure RBAC access setup should be completed successfully Capture Screenshot of section [7] - step [6] for the resource provisioning verification. |
|  | App Service - SSO Connection Setup SOP for Raising Access Requests.docx - Refer Section [8] | Required to Authenticate users for AppService. Capture Screenshot of section [8] – step[5] to [10] for the SSO setup verification. |
|  | Azure Devops Setup SOP for Azure Devops Pipeline Setup and Configuration.docx | Azure Devops Setup should be completed successfully for WebApp and Interface Capture Screenshot of section [2] - step [5] for the Pipeline setup and configuration. |
|  | Configure ELK Dashboard SOP for Configuring ELK Dashboard.docx | ELK Dashboard should be configured successfully Capture Screenshot of step [5] for the dashboard configuration. |
|  | AWX Schedule configuration SOP to Configure New AWX Schedule.docx | AWX Schedule Configuration should be configured and verified successfully Capture Screenshot of section [2.2] - Step [4] for the schedule creation. |

Provide instructions for installations, including in-process verification activities. Include step ID when a specific sequence is required.

## Post-Installation Verification

| Step ID | Instruction (indicate any associated record) | Details / Evidence Required |
| --- | --- | --- |
|  | App Service Plan – App Service &Function App Setup | App Service Plan, App Service, Function App should be provisioned successfully. |
|  | Azure Blob Storage & Azure Key Vault | Azure Blob, Key Vault, Service Principal Access should be provided successfully |
|  | Azure Document Intelligence | Azure Document Intelligence and Cognitive user role access for Service Principal should be provisioned successfully. |
|  | Azure SQL Server Provisioning | Azure SQL Server, Database, User, Schema and access should be provisioned successfully. |
|  | Open AI Setup | In Developer Portal, Open AI Should be configured successfully with the UAT endpoint. |
|  | Azure Managed Identity Setup | Azure Managed Identity, federated credential and Azure RBAC access setup should be completed successfully |
|  | App Service - SSO Connection Setup | SSO Setup should be completed for the user Authentication for AppService. |
|  | Azure Devops Setup | Azure Devops Setup should be completed successfully for WebApp and Interface |
|  | Configure ELK Dashboard | ELK Dashboard should be configured successfully |
|  | AWX Schedule Configuration | AWX Schedule Configuration should be completed and verified successfully |

Describe post-installation verification activities, including details for both in-process and post-process verifications. activities. Include step ID when a specific sequence is required.

## Back-out Plan

Describe the steps, including sub-steps as a bullet point in the rightmost column, the specific to take if execution of this Technical Installation Plan is no longer feasible.

| Condition | Back-out Plan |
| --- | --- |
| Failure in Market Access Agentic AI – Medicaid Deployment | In the event of a deployment failure, the backout plan involves immediately disabling all automation components. The manual Medicaid invoice files verification workflow and other files verification (SSR, GRPA, ROSI/PQAS) workflow will be continued to ensure continuity. Access to new automation modules will be restricted, and stakeholders will be promptly notified of the rollback. Post-restoration validation will confirm that the original process is fully operational and compliant. |

## Defect Management

The defects discovered during the installation shall be captured in the Defect Log in accordance with Defect Management, WI12.

Defect Log for Market Access Agentic AI - Medicaid.xlsx

# Glossary

## Acronyms, Key Terms and Definitions

Define any acronyms, abbreviations and key terms necessary to facilitate comprehension of this document.  Do not duplicate terms defined in GRC governance.

| Term / Acronym | Definition |
| --- | --- |
| NA | Not Applicable |
| TIP | Technical Installation Plan |
| ELK | Elastic Search |
| VQD | Veeva Quality Docs |

# Appendices

NA

# References

List the internal (GSK) controlled documents and records cross-referenced in this TIP, including any installation specifications documents used during installation.

| Document ID | Document Title |
| --- | --- |
| VQD-WI-057208 | Technical Installation (WI14) |
| VQD-TEMPL-016032 | Technical installation Plan<Installation Specification> |

# DOCUMENT Revision History

| Version | Revision Details |
| --- | --- |
| 1.0 | This is the first issue |